Catch up meeting 12/7/18:

Rashelle, Marco, Mick, Tom, Stephen, Richard and Shaun.

Shaun: Client meeting. Alright with we’re we are up to. Now work on database integration. Right now input file and converts to usable format. Wants to have a basic input to database to graph by next sprint meeting. We’re going to have to do a bunch of different conversions, eg. D3, google.

Mick: Being aware that your ultimate tool is going to be different. Need to be flexible in case first option doesn’t work.

Shaun: Wants to modularize / automate. Mick said to be careful in case of getting things more complex.

Mick: Need to make sure that everyone is contactable. Marco will get in contact with Pierce. Leave it as an action item to get in contact with everyone, and give him an email contact.

Rashelle: Will work on the user guide and the showcase presentation materials.

Mick: Would it be useful to strip out the goals/points from the match feed and use that as a test (copied paste and filter) data to create the goals/points entry into the rotation graph, to be used as a future add in.

Stephen: If we were going to get bits of data from AFL data ………. Would feed in from getting other information.

Mick: Need a clean and tidy module, or are you meaning that there is a more systemic issue?

Stephen: Get them all from the AFL website?

Mick: The match feed is one source of the information. Champion Data? Static information only, at some point will need to be dynamic data.

Stephen: Asking for something to do. Shaun: will give Stephen the database integration. Will work with Marco. It’s not really working with SQL queries as such. Should be just a case of a loop that fills in “all these objects”.

Stephen: What data sources do that also need? The score timeline data. Will work with Marco on it. Stephen will be in hospital for a few days and hopefully will get Wifi access.

Regular weekly meeting to be Friday midday (starting next week), majority have agreed. Just need Stephen and Pierce’s acceptance of that.